SDLC Playbook

1. Discovery – Understanding & Aligning

1.1 The Learning Cycle – Lean Startup (Build → Measure → Learn)

The discovery phase is driven by the Lean Startup cycle loop:

- Build → Create hypothesis-driven increments (prototypes, MVPs)

- Measure → Capture user behavior and feedback

- Learn → Validate or pivot based on insights

1.2 The North Star – Business level goal & Vision

Business level strategic goal

Product Vision

- Long-term aspirational goal aligned with business strategy

1.3 The Epics

Epics Classification

Functional Epics (Business Value) & Non-Functional Epics

- Summary

- Description

- Business Outcomes

- Acceptance Criteria

- Leading Indicators

- Non-Functional requirements

1.4 Ideation – Design Thinking

Design Thinking Stages

- Gemba / Interviews

- User persona

- Empathy → Understand user pain points

- Customer Journey

- Define Features →

- Architecture

Output: Customer centricity

- Customer problem

- Business impact

1.5 Setup Portfolio Kanban

1.6 Roadmap & Release Planning

- Align features across timeline.

- Prioritize(WSJF) based on:

  - Business value

  - Risk

  - Dependencies

1.7 Product Goals – MVP vs MMP

| Type | Purpose |
| --- | --- |
| MVP (Minimum Viable Product) | Learning & validation |
| MMP (Minimum Marketable Product) | Market-ready value |

Roadmap

- PI/Quarterly roadmap

- Solution roadmap timeframe – 2-3 years

2. Build & Test – Built-in Quality

Features

- Summary

- Description

- Benefit Hypothesis

- Acceptance criteria

Story

- Summary

- Acceptance criteria

2.1 Development Excellence

Ways of working

- Backlog refinement

- UI/UX practices

- Planning

- Unit testing test cases (TDD)

- Technical blueprint

- Implementation

- Pull Request

- Code review

- Version control

- Testing

- Deploy to Dev environment

2.2 CI Pipeline Mechanics

Flow

- Code commits to version control (Git)

- Automated build trigger

- Unit tests execution

- Static code analysis

- Artifact creation

Automation Stack (Illustrative)

- Version Control: GitHub / GitLab

- Build: Maven / Gradle

- CI Tools: Jenkins / GitHub Actions

2.3 Security as Non-Functional Requirement

Security is embedded, not added later.

Security Practices

- Static Application Security Testing (SAST)

- Dependency scanning

- Secrets management

NFR Acceptance Criteria Example

- No critical vulnerabilities (CVSS > 7)

- No hardcoded secrets

- Compliance checks passed

3.  Continuous Deployment (CD) – Validating & Staging

3.1 Deployment Flow

- Promote builds from:

  - Dev → QA → Staging → Production

- Infrastructure as Code (IaC) used for consistency.

3.2 Advanced Validation (Non-Functional Testing)

Types of Testing

- Performance Testing

- Load Testing

- Stress Testing

- Security Testing (DAST)

3.3 Verification Before Release

- Validate deployment health:

  - Logs

  - Metrics

  - Alerts

Observability Stack

- Monitoring: Prometheus

- Logging: ELK Stack

- Tracing: Jaeger

4. Release on Demand (RoD) – Delivering Value

4.1 Strategic Release

Decouple:

- Deployment (technical) from

- Release (business decision)

Release Strategies

- Feature toggles

- A/B testing

- Phased rollout.

4.2 Stability & Enduring Value

Post-Release Activities

- Monitoring SLAs/SLOs

- Incident management

- Continuous patching

4.3 Closing the Loop – Feedback to CE

- Data collected feeds next cycle.

Metrics

- User engagement

- Conversion rate

- Performance metrics

Feedback Loop

| Stage | Input to Next CE |
| --- | --- |
| Measure | Real usage data |
| Learn | Insights, improvements |
| Hypothesize | New ideas |

5 Cross-Cutting Principles

5.1. Automation First Mindset

- Eliminate manual approvals where possible.

- CI/CD pipelines fully automated

- Self-service environments

5.2  DevSecOps Culture

- Shared ownership (Dev + Ops + Security)

- Security as code

- Compliance automated

5.3 Flow Efficiency

- Reduce batch sizes.

- Minimize waiting states

- Optimize lead time

5.4 Built-in Quality

- Quality gates at every stage

- No defect carry-forward

Final Summary

This playbook ensures:

- Fast feedback loops via Discovery

- High-quality builds via Continuous Integration

- Reliable deployments via Continuous Deployment

- Business Agility via Release on Demand

All aligned to Lean-Agile principles, with security and automation embedded throughout.